Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 25/2/2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS84583 |
| Project Name | Flight finder:navigate your flight options |
| Maximum Marks | 5 Marks |

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story No | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register by entering email, password & confirm password | 2 | High | Dev-1 |
| Sprint-1 | Registration | USN-2 | As a user, I receive confirmation email after registration | 1 | High | Dev-2 |
| Sprint-2 | Registration | USN-3 | As a user, I can register using Facebook | 2 | Low | Dev-1 |
| Sprint-1 | Registration | USN-4 | As a user, I can register using Gmail | 2 | Medium | Dev-2 |
| Sprint-1 | Login | USN-5 | As a user, I can login using email & password | 1 | High | Dev-1 |
| Sprint-2 | Flight Search | USN-6 | As a user, I can search flights (source, destination, date) | 5 | High | Dev-1 |
| Sprint-2 | Flight Search | USN-7 | As a user, I can filter flights by price | 3 | Medium | Dev-2 |
| Sprint-2 | Flight Search | USN-8 | As a user, I can filter flights by stops | 3 | Medium | Dev-2 |
| Sprint-3 | Booking | USN-9 | As a user, I can enter passenger details | 3 | High | Dev-1 |
| Sprint-3 | Payment | USN-10 | As a user, I can make secure payment | 5 | High | Dev-2 |
| Sprint-4 | Dashboard | USN-11 | As an admin, I can view booking reports | 3 | Medium | Dev-1 |
| Sprint-4 | Notification | USN-12 | As a user, I receive booking confirmation email | 3 | High | Dev-2 |

# Project Tracker (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 6 Days | 01 Mar 2026 | 06 Mar 2026 | 8 | 06 Mar 2026 |
| Sprint-2 | 13 | 6 Days | 08 Mar 2026 | 13 Mar 2026 | 12 | 13 Mar 2026 |
| Sprint-3 | 8 | 6 Days | 15 Mar 2026 | 20 Mar 2026 | 8 | 20 Mar 2026 |
| Sprint-4 | 6 | 6 Days | 22 Mar 2026 | 27 Mar 2026 | 6 | 27 Mar 2026 |

# 🚀 Velocity Calculation

### Total Story Points Completed:

8 + 12 + 8 + 6 = 34

### Number of Sprints:

4

Velocity=344Velocity = \frac{34}{4}Velocity=434​ Velocity=8.5≈9Velocity = 8.5 \approx 9Velocity=8.5≈9

✅ Team Velocity ≈ 9 Story Points per Sprint

# 📈 Average Velocity Per Day (Given Example)

If:

- Sprint Duration = 10 Days

- Velocity = 20 Story Points per Sprint

Average Velocity (AV)=2010Average\ Velocity\ (AV) = \frac{20}{10}Average Velocity (AV)=1020​ AV=2 Story Points per DayAV = 2\ Story\ Points\ per\ DayAV=2 Story Points per Day

✅ The team completes 2 story points per day on average.

# 📉 Burndown Chart Explanation (4 Marks)

A Burndown Chart shows:

- X-Axis → Sprint Days

- Y-Axis → Remaining Story Points

### Example (Sprint-1: 8 Story Points, 6 Days)

| Day | Remaining Story Points |
| --- | --- |
| Day 1 | 8 |
| Day 2 | 7 |
| Day 3 | 5 |
| Day 4 | 3 |
| Day 5 | 1 |
| Day 6 | 0 |

The line gradually declines to zero by the sprint end date.

## Purpose of Burndown Chart

- Tracks daily progress

- Identifies delays early

- Helps maintain sprint discipline

- Shows if team is ahead or behind schedule