# Story Point Scale (Fibonacci)

| Effort Level | Story Points |
| --- | --- |
| Very Easy | 1 |
| Easy | 2 |
| Moderate | 3 |
| Difficult | 5 |

(Using Fibonacci scale: 1, 2, 3, 5)

# 🟢 Sprint 1

## Epic 1 – User Registration & Authentication

| Story | Description | Story Point |
| --- | --- | --- |
| USN1 | Registration through Form | 3 |
| USN2 | Registration via Gmail | 2 |
| USN3 | Email Confirmation | 2 |
| USN4 | OTP Verification | 3 |

## Epic 2 – Login & Profile Management

| Story | Description | Story Point |
| --- | --- | --- |
| USN5 | Login with Email & Password | 2 |
| USN6 | Forgot Password | 3 |
| USN7 | Profile Update | 2 |

### ✅ Total Story Points in Sprint 1:

= 3 + 2 + 2 + 3 + 2 + 3 + 2
 = 17 Story Points

# 🟢 Sprint 2

## Epic 3 – Flight Search

| Story | Description | Story Point |
| --- | --- | --- |
| USN8 | Search Flight (Source, Destination, Date) | 5 |
| USN9 | Filter by Price | 3 |
| USN10 | Filter by Stops | 3 |
| USN11 | Sort by Price/Duration | 3 |

## Epic 4 – Pricing & Booking

| Story | Description | Story Point |
| --- | --- | --- |
| USN12 | Display Fare Breakdown | 3 |
| USN13 | Enter Passenger Details | 3 |
| USN14 | Booking Confirmation Page | 3 |

### ✅ Total Story Points in Sprint 2:

= 5 + 3 + 3 + 3 + 3 + 3 + 3
 = 23 Story Points

# 📊 Total Story Points

| Sprint | Story Points |
| --- | --- |
| Sprint 1 | 17 |
| Sprint 2 | 23 |

### 🔢 Total Story Points Completed:

17 + 23 = 40

### 🔢 Number of Sprints:

2

# 🚀 Velocity Calculation

Velocity=Total Story PointsNumber of SprintsVelocity = \frac{Total\ Story\ Points}{Number\ of\ Sprints}Velocity=Number of SprintsTotal Story Points​ Velocity=402Velocity = \frac{40}{2}Velocity=240​ Velocity=20Velocity = 20Velocity=20

# ✅ Final Result

Your team’s Velocity = 20 Story Points per Sprint

This means your team can comfortably complete approximately 20 story points in each sprint.